StackProbe

Your personal learning & build plan

A backend performance analyser for GitHub repos  ·  6 weeks  ·  Solo build

What you're building

StackProbe is a web app where a developer pastes a GitHub repo URL and gets back a performance report in 60 seconds. It clones the repo server-side, scans the code for problems, benchmarks API endpoints, and uses AI to suggest fixes. It's backend-heavy, technically impressive, and solves a real problem developers face every day.

The system — plain English

Five pieces. Each one simple on its own. You build them one at a time.

| Component | What it does |
| --- | --- |
| Browser / React frontend | The form where users paste the GitHub URL. Shows a loading state while analysis runs. Renders the final report. This is your comfort zone — pure React. |
| Express API server | Receives the URL from the frontend. Creates a job record in the database. Returns a job ID immediately. Also handles the polling route that the frontend keeps checking. |
| Job queue (BullMQ + Redis) | A to-do list your server keeps in memory. When analysis takes 30+ seconds you can't make the user wait, so you queue it. Redis is the fast storage. BullMQ manages the list. |
| Worker (Node.js background process) | A separate file that runs forever. Picks jobs off the queue, clones the repo using git clone, reads the files, finds problems, saves results to the database, marks job as done. |
| PostgreSQL database | Two tables. One for jobs (id, status, repo_url). One for findings (job_id, file, line, issue, suggestion). Worker writes to it. Report page reads from it. |

Tech stack

70% things you already know. 30% new. Nothing exotic.

Frontend:  Next.js + React + Tailwind CSS  —  You already know JavaScript and React. Next.js is just React with routing and API routes built in.

Backend:  Node.js + Express  —  You know JS. Express is just a few lines to handle routes. Nothing scary.

Job queue:  BullMQ + Redis  —  NEW — but BullMQ is just a library. Two lines to add a job, two lines to process it. Redis installs in one command.

Database:  PostgreSQL via Supabase  —  You know SQL. Supabase gives you a free Postgres database with a visual editor. No server setup.

AI feature:  OpenAI or Claude API  —  One fetch() call. Paste a code snippet in, get a suggestion back. You've done fetch() before.

GitHub integration:  GitHub REST API + OAuth  —  NEW — but well-documented. You'll use it to authenticate users and fetch repo metadata.

CI/CD:  GitHub Actions  —  NEW — a YAML file that runs your tests every time you push. You'll write it in week 6.

Deployment:  Railway (backend) + Vercel (frontend)  —  Vercel you may know. Railway is the same but for Node servers. Both free tiers are generous.

6-week build plan

Each week has one goal. Don't start week 2 until week 1 works. This is how real engineers ship.

Week 1 — Scaffold + first deploy [ GitHub: git init, first commit, push to GitHub ] You build: A Next.js app live on Vercel with a search bar (does nothing yet). A GitHub repo with a README. You learn: Express handles a POST request and returns a hardcoded response. Topics to study before starting this week: → What is Next.js? — watch 'Next.js in 100 seconds' by Fireship on YouTube → Express.js crash course — 'Node.js + Express' by Traversy Media → Git basics: git init, git add, git commit, git push → How to deploy to Vercel — their official 5-minute guide → What is a REST API? — any short YouTube explainer

Week 2 — GitHub URL input + server clone [ GitHub: feature branch, pull request, merge ] You build: User pastes a GitHub URL. Your server runs git clone on it and lists the files found. You learn: Node's child_process module — how to run terminal commands from JavaScript. Topics to study before starting this week: → Node.js child_process — official docs + 'Running shell commands in Node.js' article → How git clone works under the hood — any short explainer → File system in Node: fs.readdirSync, fs.readFileSync → What is a GitHub branch? — GitHub's own guide 'Understanding the GitHub flow' → How to open a pull request — GitHub docs

Week 3 — Async job queue [ GitHub: multiple branches, reviewing your own PRs ] You build: Analysis runs in the background. Frontend polls for results. BullMQ + Redis working. You learn: Why blocking code kills servers. What async/await actually means at a system level. Topics to study before starting this week: → What is a job queue? — 'Background Jobs Explained' by Fireship → BullMQ getting started — official BullMQ docs (read the Quick Start only) → Redis in 100 seconds — Fireship YouTube → How to install Redis locally — redis.io/docs/getting-started → What is polling vs webhooks? — any short blog post

Week 4 — Static code analysis [ GitHub: GitHub Actions — first automated workflow ] You build: Your worker reads JS files and detects N+1 patterns, missing try/catch, deep nesting. You learn: What an AST is. How ESLint works internally. Regex vs AST parsing tradeoffs. Topics to study before starting this week: → What is an Abstract Syntax Tree? — 'AST for JavaScript developers' Medium article → How ESLint works — ESLint's own architecture docs (first two sections) → Regex in JavaScript — MDN guide (just the basics: match, test, exec) → What is an N+1 query problem? — any database blog post → GitHub Actions in 5 minutes — GitHub's official quickstart

Week 5 — API benchmarking + AI fix suggestions [ GitHub: squashing commits, writing good commit messages ] You build: Worker auto-detects Express routes, hits each one 10 times, reports p50/p95 latency. AI suggests fixes. You learn: What p50/p95 latency means. How production monitoring works. How to call an AI API. Topics to study before starting this week: → What is p50/p95/p99 latency? — 'Latency Numbers Every Programmer Should Know' → How to call the OpenAI API — their official Node.js quickstart (10 minutes) → Route detection in Express apps — read Express source code for 'router' → What is benchmarking? — k6.io has a good beginner explainer → Good commit message conventions — 'Conventional Commits' spec (conventionalcommits.org)

Week 6 — Shareable reports + polish [ GitHub: GitHub Actions CI/CD pipeline, tagging releases ] You build: Every analysis gets a public URL. GitHub Actions runs StackProbe on your own repo on every push. You learn: What CI/CD means in practice. How to write a GitHub Actions YAML file. Topics to study before starting this week: → CI/CD explained — 'CI/CD in 100 seconds' by Fireship → GitHub Actions full tutorial — TechWorld with Nana on YouTube → How to generate shareable links / short URLs in your backend → Writing a good README — makeareadme.com → How to write a project case study for your portfolio — search 'portfolio case study developer'

What you'll be able to say in interviews

"Tell me about a project you built."

I built StackProbe — a backend performance analyser. You paste a GitHub repo URL and in 60 seconds it clones the repo, scans the code for N+1 patterns and missing error handling, benchmarks your API endpoints, and gives you AI-generated fix suggestions. I built the entire pipeline: async job queue, static analysis engine, API benchmarker, and a React dashboard.

"What's the most technically complex thing you've built?"

The async job processing system. When a user submits a URL, my server adds a job to a BullMQ queue backed by Redis, returns a job ID immediately, and a background worker picks it up and runs the analysis. The frontend polls every 2 seconds. This is the same pattern used in production systems — Zomato uses it for order processing, Razorpay for payment verification.

"How comfortable are you with Git and GitHub?"

Very. I used feature branches for every piece of StackProbe — the job queue, static analyser, and benchmarker were all separate branches with pull requests. I also set up a GitHub Actions workflow that runs StackProbe on my own repo on every push. My tool literally grades my own code automatically.

"Walk me through a technical decision you made."

I chose BullMQ over a simpler in-memory queue because I needed jobs to survive server restarts. I chose Supabase over raw PostgreSQL because it gave me auth and a REST API out of the box, cutting setup time by a week. I chose polling over WebSockets for status updates because the analysis only runs once — a persistent connection wasn't worth the complexity.

"What would you improve if you had more time?"

Three things: support for Python and Java codebases (right now only JavaScript), a GitHub Action users can add to their own repos so StackProbe runs on every PR automatically, and a paid tier with historical reports so teams can track performance trends over time.

Daily learning routine

You don't need to learn everything before you start. Learn just enough to do this week's task, then build. Repeat.

| Mon + Tue | Study the topics listed for this week. Watch videos, read docs. Take notes in your own words. |
| --- | --- |
| Wed + Thu | Build the week's feature. Don't aim for perfect — aim for working. |
| Friday | Push your code. Open a pull request on your own repo. Write 3 sentences about what you built and what broke. |
| Saturday | Fix the thing that broke on Friday. Refactor one messy function. |
| Sunday | Read one short blog post about something you used this week. Rest. |

When you're stuck (and you will be)

This is the actual order to try things. Most beginners skip straight to asking someone — that robs you of the learning.

1. Read the error message top to bottom. The answer is usually in there. Read it three times before anything else.

2. Google the exact error message in quotes. Someone has had this exact problem. Stack Overflow has the answer 80% of the time.

3. Read the official docs. Not a tutorial — the actual docs. Ctrl+F the thing you're trying to use.

4. Ask AI (ChatGPT, Claude). Paste your code + the error. Say what you expected vs what happened.

5. Take a break. Seriously. The answer usually appears in the shower or after sleep.

6. Ask a human. Discord servers: Reactiflux (React), Node.js official Discord, Supabase Discord.

Your first 3 steps — start today

1.  Go to github.com and create an account if you don't have one.

2.  Install Git on your computer: git-scm.com/downloads

3.  Watch 'Git and GitHub for Beginners' by freeCodeCamp (1 hour). Just watch — don't code along yet.

You don't need to know everything. You just need to know enough for this week.